Minutes of Village Hall Action Group meeting on Tuesday April 17th 07

- Apologies: John Thursby, Riachrd Mason, Anna Griffiths, Steve Holloway, John Upton, Lin Winter, Val Gillings, Kevin Smith

- Present: Sue Rodgers, Judith Rodgers, Mike Collins, Ian Shonk (9.00), Megan Payne, (9.05), Sue Hobbs (9.10), Ted Rodgers (9.15)

- Minutes of the last meeting: accepted

- Matters Arising:

  - Amendment to last Minutes done and filed

  - Lin: if she hasn’t already got one, she needs a proper minutes book. It is important that proper records are kept.

  - Barrie Atkinson has assembled a useful information pack on funding

  - Task sheets need further completion.

  - Stephen still hasn’t heard from Tony Marmott (L’bro Uni). He is an expert on alternative energy and sustainable buildings.

  - Will Eccles, a quantity surveyor, will help the VHAG as a consultant but not as part of the group.

- Updates on progress so far

  - John Upton has made an approach for a particular piece of land. His findings make it look a real possibility. Planning Permission might be a problem. Access is excellent. The VHAG would want about half of the area. John has been asked to proceed with a site valuation. This will cost about £400 which the Community Association will pay for. The land is likely to cost about £200,000. Big Lottery grant has a ceiling of £500,000. which leaves about half a million to fund-raise by other means.

  - Richard Mason has bought a computer programme which enables him to fit building plans to suit a particular plot of land.

  - There is a second plot of land which is being examined.

  - Sue R is busy working on a lottery 1st stage grant application. She is basing it on Moira Community Centre.

  - Sue commented that she would welcome some expert eye to look over her application. Judith will email David Stock’s contact details.

- Consultation workshop on Thursday April 19th

Primary purpose is to get potential user groups on board with what’s happening re VH. Sue anticipates that ultimately, a User Group will be formed to run alongside a Management Committee. It will also provide an opportunity for potential users to start thinking (and sharing with us) HOW they will use a new facility. Sue will make a lot of use of Moira Street Community Centre as a model.

The evening will largely be task-orientated.

There will be a visual display.

7.    Consultation Drop-in / Coffee morning   Sat 21st April

Sue Hobbs will be doing coffee and biscuits from 10.00 ish. Sue Rodgers to be there from 9.00 – 	3.00. She will aim to get a rota of helpers doing 2-hour stints.

This is primarily an information-sharing opportunity with whoever turns up.

Ian and Megan will be there.

The display will still be there from Thursday.

8.    Further tasks towards lottery bid

Sue R hopes to write up a report from Thurs/Sat to include in the bid.

- Finances and Fund-raising

Report from Megan:

  - Account with Nat West at Sileby now open, with check book. Account balance: £711.93

  - Leicestershire ProHelp-M has completed form and is awaiting response. She will chase this up.

  - M attended a 1 hour session on Chase the Funds with Cath Walker from Charnwood CVS. This gave names of relevant grant-making trusts, information sources through CVS website; recommendation group undertake training on project/business planning, with 1 person suggested but there is a cost involved.

  - Next Funding Fayre has no vacancies but the group’s name is down for the next event.

General discussion: Sue would like to create a brochure that could be sent to local businesses.

- Permanent Secretary: post still vacant

This will be revisited at the next meeting.

- AOB

- Sue R will be the VHAG representative at the BUSCA Networking event on May 9th

- Date and Place of next meeting

Tues 15th May  at the Soar Bridge Inn Function Room   7.30